- Observer's Daily Comments -

CLIENT: NORANDA MINING & EXPLORATION                  AREA: HALF MILE LAKE 3D                      DATE: 09/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

TEMP: 7 C RISING TO 12 C., OVERCAST, LIGHT TO MODERATE RAIN THROUGHOUT THE DAY.

UPON ARRIVAL AT STAGING THIS MORNING THE STAGING TRUCK WAS SET UP AND CREW COMMENCED ORGANIZING AND SORTING THE

EQUIPMENT THAT WAS JUST SENT UP FROM CALGARY. PIGTAILS WERE ATTACHED TO S.U. BOXES AND COUNTED IN PREPARARTION TO

BE LOADED INTO HELI BAGS.

ONE CREW OF TWO BAGMARKERS MARKED DROPS ON R-1 FROM STATIONS 203 TO 401.

TRAVEL HOURS: 3.00		 FIELD HOURS: 9.50	       SAFETY MEETING HRS.: 0.00	      TOTAL HOURS: 12.50