- Observer's Daily Comments -

CLIENT: NORANDA INC.                         AREA: HALFMILE LAKE 3D                               DATE: 15/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: OVERCAST, LIGHT TO MODERATE RAIN, LIGHT WINDS, 13 C. TO 18 C.

CAP SIM TEST; PELTON S/N-038, FILE 272.

CAP SIM TEST; PELTON S/N-020, FILE 273.

RECEIVER LINES PICKED UP TODAY:

R-1 - STATIONS 401 TO 365.				R-9 - STATIONS 401 TO 365.

R-3 - STATIONS 401 TO 365.				R-11 - STATIONS 401 TO 365.

R-5 - STATIONS 401 TO 365.				R-13 - STATIONS 401 TO 365.

R-7 - STATIONS 401 TO 365.				R-15 - STATIONS 401 TO 365.

RECEIVER LINES LAYED OUT TODAY:

R-1 - STATIONS 173 TO 131.

HELICOPTER PICKED UP (20) HELIBAGS OFF THE BACK OF THE SPREAD AND BROUGHT THEM TO STAGING.

EQUIPMENT DEPLOYED BY HELICOPTER:

R-1 - (7) HELIBAGS COVERING STATIONS 173 TO 131.

SOURCE LINES SHOT ON TODAY:

S-20 - S.P.'s 101 TO 136.

*** OMIT FILES 278, 303 AND 304; NO DATA TO TAPE.

*** VERY LOW FOG HAULTED THE HELICOPTER FROM MOVING ANY MORE EQUIPMENT, ALL AVAILABLE EQUIPMENT WAS LAYED OUT.

PROFILES FOR THE DAY: 35         				   		  PROFILES FOR THE PROSPECT: 300

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 9.0  HRS          DOWN TIME: 0.0  HRS        TOTAL CHARGEABLE HRS: 11.0