- Observer's Daily Comments -

CLIENT: NORANDA INC.                         AREA: HALFMILE LAKE 3D                               DATE: 17/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: OVERCAST, LIGHT TO MODERATE WINDS INCREASED IN THE AFTERNOON, HEAVY RAIN, 6 C. TO 10 C.

INTERMITTENT WIND AND RAIN THROUGHOUT THE AFTERNOON.

CAP SIM TEST; PELTON S/N-020, FILE 335.

CAP SIM TEST; PELTON S/N-038, FILE 336.

CAP SIM TEST; PELTON S/N-026, FILE 337.

RECEIVER LINES PICKED UP TODAY:

R-1 - STATIONS 364 TO 335.				R-9 - STATIONS 364 TO 335.

R-3 - STATIONS 364 TO 335.				R-11 - STATIONS 364 TO 335.

R-5 - STATIONS 364 TO 335.				R-13 - STATIONS 364 TO 335.

R-7 - STATIONS 364 TO 335.				R-15 - STATIONS 364 TO 335.

RECEIVER LINES LAYED OUT TODAY:

R-1 - STATIONS 131 TO 127. (COMPLETE)	     R-9 - STATIONS 131 TO 101.	(COMPLETE)

R-3 - STATIONS 131 TO 101. (COMPLETE)	     R-11 - STATIONS 131 TO 120.

R-5 - STATIONS 131 TO 101. (COMPLETE)	     R-13 - STATIONS 131 TO 120.

R-7 - STATIONS 131 TO 101. (COMPLETE)       R-15 - STATIONS 131 TO 101. (COMPLETE)

HELICOPTER PICKED UP (40) HELIBAGS OFF THE BACK OF THE SPREAD AND BROUGHT THEM THROUGH STAGING BEFORE BEING DEPLOYED

BACK ONTO LINES.

EQUIPMENT DEPLOYED BY HELICOPTER:

R-3 - (5) HELIBAGS COVERING STATIONS 130 TO 101.	      R-11 - (5) HELIBAGS COVERING STATIONS 130 TO 101.

R-5 - (5) HELIBAGS COVERING STATIONS 130 TO 101.	      R-13 - (5) HELIBAGS COVERING STATIONS 130 TO 101.

R-7 - (5) HELIBAGS COVERING STATIONS 130 TO 101.	      R-15 - (5) HELIBAGS COVERING STATIONS 130 TO 101.

R-9 - (5) HELIBAGS COVERING STATIONS 130 TO 101.

SOURCE LINE SHOT ON TODAY:

S-18 - S.P.'s 101 TO 108 AND 128 TO 138.

S-16 - S.P.'s 101 TO 147.

PROFILES FOR THE DAY: 66         				   		  PROFILES FOR THE PROSPECT: 385

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 10.5  HRS         DOWN TIME: 0.0  HRS        TOTAL CHARGEABLE HRS: 12.5