- Observer's Daily Comments -

CLIENT: NORANDA MINING & EXPLORATION                  AREA: HALF MILE LAKE 3D                      DATE: 10/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

TEMP: 7 C RISING TO 10 C., OVERCAST, LIGHT TO MODERATE RAIN THROUGHOUT THE DAY.

CREW COMMENCED AND COMPLETED LOADING EQUIPMENT INTO HELI-BAGS TO BE DEPLOYED ONTO RECEIVER LINES BY HELICOPTER.

*** HELICOPTER DID NOT MAKE IT TO STAGING TODAY DUE TO VERY LOW CEILING THROUGHOUT THE ENTIRE AREA.

FOUR SHOOTING PACKS WERE CHECKED AND TESTED THROUGH THE SLAVE ENCODER.

TWO CREWS OF BAGMARKERS MARKED DROPS ON R-1 FROM STATIONS 101 TO 202.

R-3 FROM STATIONS 101 TO 401.

R-5 FROM STATIONS 203 TO 401.

R-7 FROM STATIONS 203 TO 401.

R-9 FROM STATIONS 203 TO 401.

R-11 FROM STATIONS 203 TO 401.

R-13 FROM STATIONS 203 TO 401.

R-15 FROM STATIONS 203 TO 401.

TRANSVERSE CABLES AND C.S.U.'s WERE LAYED OUT AND CHECKED FROM R-15 TO R-7.

BAGMARKERS MARKED DROPS FOR TRANSVERSE LINE FROM R-7 TO R-1.

TRAVEL HOURS: 3.00	    FIELD HOURS: 8.00	      SAFETY MEETING HOURS: 0.00	      TOTAL HOURS: 11.00